COS  |  EXECUTIVE DELIVERY BRIEF

# COS — Software Development Progress & Implementation Report

CEO Meeting Brief | Evidence-based repository review

Prepared for: CEO and project-management meeting

Report date: 21 September 2026

Repository reviewed: main at bfa473f

Remote-tracking state: local branch is one commit behind origin/main (57f2aae)

Document purpose: evidence-based progress, implementation, risk, decision, and next-phase report

EXECUTIVE POSITION Executive position: COS has a credible identity, authorization, provisioning, and Content & Social foundation. It is not production-ready as a complete operating system. The immediate constraint is no longer basic screen construction; it is correcting authorization/RLS defects, validating real Sales and Marketing processes, completing live role-based testing, and obtaining management decisions before transactional workflows are encoded.

# Contents

| 1. Executive Summary | 1. Executive Summary | 16. Significant Issues Discovered and Resolved |
| --- | --- | --- |
| 2. Status and Evidence Rules | 2. Status and Evidence Rules | 16. Significant Issues Discovered and Resolved |
| 3. What COS Is Intended to Achieve | 3. What COS Is Intended to Achieve | 16. Significant Issues Discovered and Resolved |
| 4. Current System Architecture | 4. Current System Architecture | 16. Significant Issues Discovered and Resolved |
| 5. Development Phase Assessment | 5. Development Phase Assessment | 16. Significant Issues Discovered and Resolved |
| 6. Authentication and User Access | 6. Authentication and User Access | 16. Significant Issues Discovered and Resolved |
| 7. Global Role-Based Access Control | 7. Global Role-Based Access Control | 16. Significant Issues Discovered and Resolved |
| 8. User Provisioning and Separation of Duties | 8. User Provisioning and Separation of Duties | 16. Significant Issues Discovered and Resolved |
| 9. Workspace Architecture and Visibility | 9. Workspace Architecture and Visibility | 16. Significant Issues Discovered and Resolved |
| 10. Sales & Marketing Platform | 10. Sales & Marketing Platform | 16. Significant Issues Discovered and Resolved |
| 11. Content & Social Platform | 11. Content & Social Platform | 16. Significant Issues Discovered and Resolved |
| 12. Database and Backend | 12. Database and Backend | 16. Significant Issues Discovered and Resolved |
| 13. Security Implementation | 13. Security Implementation | 16. Significant Issues Discovered and Resolved |
| 14. Staging Environment | 14. Staging Environment | 16. Significant Issues Discovered and Resolved |
| 15. Testing Performed | 15. Testing Performed | 16. Significant Issues Discovered and Resolved |

# 1. Executive Summary

COS is a governed internal web portal intended to bring company operations, controlled user access, Sales and Marketing work, Content & Social operations, and management visibility into one operating environment. It is a single React/Vite application backed by Supabase Authentication, PostgreSQL, Row Level Security (RLS), database functions, and one privileged Edge Function for user administration.

The strongest implemented foundations are:

- Supabase-based employee authentication, session restoration, password recovery, invitation activation support, and protected application routes.

- A database-derived role and permission model with five approved global roles.

- Centralized browser authorization through public.get_my_authorization().

- A server-only user-provisioning boundary with CEO review, individually granted technical invitation authority, audit events, and self-action protections.

- Permission-filtered Sales & Marketing and Management workspace shells.

- A broad Content & Social domain covering ideas, briefs, versions, approvals, schedules, manual publishing proof, community/listening records, metrics, notifications, and audit evidence.

- Development-only fixture controls that prevent silent production fallback to legacy demo records.

- Environment validation, manual deployment support, automated unit/component tests, and public-route browser smoke tests.

The current development stage is foundation implemented; business workflows and production controls under validation. Content & Social is the most complete business domain in the repository, but its live scoped access is blocked by two known RLS policy defects. Sales & Marketing and Management contain extensive navigation and presentation content, but most destinations are not complete transactional modules. The legacy business tables are empty in the latest checked-in live audit and have RLS enabled without policies, so browser access is deny-by-default.

The six main technical blockers are:

- The checked-in authorization RPC grants every SOFTWARE_ENGINEER both business workspaces, contrary to the intended interface-inspection-only rule.

- Two Content & Social workspace/client membership policies are malformed and can deny legitimate scoped access.

- Legacy business tables do not yet have approved ownership, RLS policies, and transaction rules.

- Credentialed tests for all five roles and representative Content & Social memberships have not been completed in the current validation run.

- Live migration/deployment alignment after the 9 September individual-access migration is not verified, and the local branch is one UI commit behind the remote-tracking branch.

- The invitation confirmation interstitial exists, but the current invitation sender still redirects to /auth/complete; the scanner-resistant /auth/confirm path is not verified end to end.

Engineering also needs direct business input. Sales stages, discount/quote/order approvals, Marketing campaign and content approval processes, management visibility, CEO thresholds, reporting requirements, escalation rules, notification expectations, integration requirements, UAT ownership, and the definition of “production-ready” must be decided by the responsible stakeholders. These rules should not be invented by engineering.

# 2. Status and Evidence Rules

## 2.1 Status labels used in this report

L

M

COMPLETED

IMPLEMENTED - REQUIRES TESTING

PARTIALLY IMPLEMENTED

UI ONLY

IN PROGRESS

PLANNED

BLOCKED

REQUIRES BUSINESS DECISION

UNKNOWN / NOT VERIFIED

## 2.2 Evidence basis

This report was produced from read-only inspection of:

- root and canonical documentation, including the 9 September codebase audit;

- application routing, authentication, authorization, workspace shells, navigation, and data adapters;

- all 17 local Supabase migration files and the admin-user-provisioning Edge Function;

- Content & Social model, domain rules, repository, orchestration hook, UI, and client approval portal;

- unit/component and Playwright tests;

- environment and deployment configuration;

- Git status, current branch, local/remote divergence, recent commits, and file-change history.

No application source, database object, migration, user, permission, deployment, commit, push, or live business record was changed. Validation outputs were directed to temporary locations, and the working tree remained clean.

## 2.3 Important limits

- The latest detailed live Supabase inspection captured in the repository is dated 9 September 2026. This report does not claim a fresh live database inspection on 21 September.

- The current user roster, current Auth settings, and current deployment versions are not verified in the repository.

- A local migration added on 9 September targets one named engineer for individual access, but the checked-in live audit only confirms migration alignment through 3 September.

- The local branch is one commit behind the existing origin/main reference. This report describes the checked-out local code and separately records the remote-only UI commit.

# 3. What COS Is Intended to Achieve

## Verified objectives

- Centralized governed operations — IN PROGRESS. COS is intended to be one authenticated entry point for business workspaces and controlled operations.

- Secure role-based access — IMPLEMENTED - REQUIRES TESTING. Global access comes from roles, role permissions, individual permissions, and a server-generated authorization snapshot.

- Sales management — PARTIALLY IMPLEMENTED. Navigation, search, dashboard summaries, record inspection, and a limited deal-creation path exist; most sales routes remain shells.

- Marketing management — PARTIALLY IMPLEMENTED. Navigation, shared campaign records, summaries, and Content & Social hosting exist; most marketing routes remain shells.

- Content & Social operations — IMPLEMENTED - REQUIRES TESTING. A comprehensive domain and database design exists, but live scoped access has known policy defects and external integrations remain manual.

- Management visibility and CEO oversight — UI ONLY / PARTIAL. The Management workspace has broad executive navigation and search over supplied legacy collections; most figures and governance views are static examples.

- Employee user management — IMPLEMENTED - REQUIRES TESTING. Requests, CEO decisions, technical invitations, activation, profile/role/status actions, and audits exist in the server boundary; the current UI exposes only part of that contract.

- Approval workflows — PARTIAL. Employee provisioning approval and Content & Social exact-version approval are implemented. General business transaction approval rules are not defined or implemented end to end.

- Reporting and notifications — PARTIAL. Content & Social has a sourced metric ledger and notification inbox model. General executive reporting and automated notification delivery are not implemented.

- Auditing — PARTIAL TO IMPLEMENTED. Provisioning and Content & Social have dedicated audit structures. The legacy audit table remains part of a demonstration boundary.

- Future workflow automation — PLANNED. No queue, cron system, background worker, webhook layer, or no-code automation engine is present.

# 4. Current System Architecture

ARCHITECTURE FLOW - Employee -> React + Vite SPA - External client approver -> React + Vite SPA - React + Vite SPA -> Supabase Auth - React + Vite SPA -> PostgreSQL Data API and RPC - React + Vite SPA -> admin-user-provisioning Edge Function - Supabase Auth -> Supabase PostgreSQL - PostgreSQL Data API and RPC -> Supabase PostgreSQL - admin-user-provisioning Edge Function -> Supabase Auth Admin API - admin-user-provisioning Edge Function -> Supabase PostgreSQL

The application has no Express server, Next.js API routes, queue, cron worker, email service, or general REST API. The browser uses a publishable Supabase key and the signed-in user’s JWT. PostgreSQL RLS is the final data boundary. The only service-role boundary is the user-provisioning Edge Function and guarded server-side scripts.

ARCHITECTURE FLOW - Supabase session -> get_my_authorization - get_my_authorization -> Active profile - get_my_authorization -> Global role - get_my_authorization -> Role plus individual permissions - get_my_authorization -> Allowed workspaces - Role plus individual permissions -> Route and action UX checks - Allowed workspaces -> Route and action UX checks - Route and action UX checks -> Database RLS and server checks

Content & Social does not use the global role as its data authorization. It resolves a separate membership scoped to workspace, client, and brand, then relies on Content & Social RLS policies.

# 5. Development Phase Assessment

P

O

V

T

C

R

1 - Authentication

2 - RBAC

3 - RLS

4 - Server authorization RPC

5 - Application authorization

6 - Controlled user provisioning

7 - Workspace/module visibility and staging testing

# 6. Authentication and User Access

## 6.1 Implemented architecture

- Supabase Auth owns credentials, password validation, session tokens, refresh tokens, recovery, invitations, and logout.

- COS implements no public signup route.

- The login form calls signInWithPassword and shows a generic invalid-credentials message.

- The Supabase client is configured with session persistence, automatic refresh, and URL-session detection.

- “Remember me” stores only a normalized work email in local storage. It does not store a password, token, role, permission, or workspace grant.

- After a session exists, the application calls get_my_authorization(). A user without one active matching profile receives a fail-closed “authorization profile unavailable” state.

- Protected routes support workspace checks and named permission checks.

- Password recovery gives the same response whether or not an account exists, reducing account-enumeration risk.

- Password setup requires 12 characters and then calls the provisioning Edge Function to change an invited profile to active.

## 6.2 Profile and invitation states

Profiles support invited, active, suspended, and disabled. Provisioning requests support PENDING, CEO_APPROVED, READY_FOR_INVITATION, INVITATION_SENT, ACCOUNT_ACTIVATED, rejection, cancellation, and disabled states. Only an active profile is returned by the authorization snapshot.

## 6.3 Current invitation/activation assessment

Repository history confirms that a confirmation page was added on 1 September to prevent email scanners from consuming an invite or recovery token before the person explicitly continues. The page validates token_hash and the invite/recovery type, then calls Supabase verifyOtp only after the button is pressed.

However, the current Edge Function’s invitation URL still resolves to /auth/complete, while the scanner-resistant page is /auth/confirm. Therefore:

- the mitigation page is implemented;

- the current invitation sender’s use of that page is not verified;

- the recent issue cannot be described as fully resolved from repository evidence alone;

- a real staging invitation should be tested from email receipt through password setup, activation, authorization snapshot, and first workspace entry.

## 6.4 Staging authentication flow

ARCHITECTURE FLOW - Employee request -> CEO approve/reject - CEO approve/reject -> approved -> Ready for invitation - Ready for invitation -> Authorized technical inviter - Authorized technical inviter -> Supabase invitation - Supabase invitation -> Password/session setup - Password/session setup -> activate_invitation - activate_invitation -> Active profile - Active profile -> get_my_authorization - get_my_authorization -> Allowed workspace

# 7. Global Role-Based Access Control

## 7.1 Approved roles

The only valid global roles are:

- CEO

- MANAGEMENT

- SALES

- MARKETING

- SOFTWARE_ENGINEER

No ADMIN, SOFTWARE_LEAD, or FRONTEND_ENGINEER role exists in the approved schema.

## 7.2 Effective permissions

Effective permissions are the union of:

- permissions assigned to the user’s global role; and

- permissions assigned directly to the user’s profile.

Only permissions with active status are returned. The browser consumes the returned list and never queries the RBAC tables directly.

This design allows technical provisioning authority to be granted to one approved engineer without giving it to every SOFTWARE_ENGINEER.

## 7.3 Why email-based authorization is not used

Email is mutable identity metadata and is unsuitable as an authorization rule. COS authorizes by the authenticated user ID, active profile, role, and permission records. The Edge Function uses email only for invitation delivery and self-target comparisons; it does not use a hard-coded email list to grant runtime access.

## 7.4 Permission overview

- CEO receives executive/business visibility and CEO provisioning review permissions, but does not inherit technical invitation, update, disable, or enable authority.

- MANAGEMENT receives management, reporting, customer, and read-oriented sales/marketing visibility.

- SALES receives sales view/create/update permissions.

- MARKETING receives marketing view/create/update permissions.

- SOFTWARE_ENGINEER receives workspace/system visibility by role; technical provisioning or broader business authority must be assigned individually.

- testing.sales_marketing_interface.view is staging/build-only navigation visibility for CEO, Management, and Software Engineer. It grants no business write, database, provisioning, or Content & Social data authority.

# 8. User Provisioning and Separation of Duties

## 8.1 Current workflow

The current code no longer implements two formal approvals. It implements two-person controlled execution:

- A caller with users.request creates a request for another person.

- An independent CEO with users.approve approves or rejects it.

- Approval moves the request to READY_FOR_INVITATION and records technical approval as not_required.

- An individually authorized SOFTWARE_ENGINEER with users.invite sends the invitation.

- The Edge Function creates an invited profile with the approved global role.

- The invitee sets a password and activates the profile.

- Audit events record each privileged step.

“Dual approval” remains in older migration naming and compatible status fields, but the 3 September migration and current Edge Function establish CEO approval as the sole business approval. The technical operator performs a separated technical action; the operator is not a second business approver.

## 8.2 Controls verified in code

- The requester cannot create a request for their own email.

- A CEO cannot approve a request they created.

- An actor cannot approve, invite, or administratively alter their own account.

- A technical inviter must be both a SOFTWARE_ENGINEER and hold users.invite individually/effectively.

- CEO approval requires both the CEO role and users.approve.

- Profile, role, disable, and enable actions reject self-targets.

- The Edge Function validates the request origin against configured allowlisted origins.

- The service-role key is read only inside the Edge Function.

- Public error messages use stable codes and correlation IDs; internal details stay server-side.

- Audit events include request IDs and actor/target context.

## 8.3 UI versus server capability

The Edge Function supports request/user listing, request creation/cancellation, CEO approve/reject, invitation send/resend, invitation activation, profile editing, role changes, and account enable/disable. The current user-provisioning page exposes listing, request creation, CEO review, initial invitation, and cancellation. Resend, edit, role change, enable, and disable are server capabilities not yet exposed as complete UI workflows.

## 8.4 Named individual-authority claims

- Jeremiah’s individual provisioning authority: NOT VERIFIED IN THE CURRENT REPOSITORY. “Jeremiah” appears only in a remembered-email unit test and Git metadata, not in an authorization migration or runtime rule.

- Ahmed’s lack of authority by role alone: VERIFIED AS A POLICY PRINCIPLE. A unit test states that an engineer without users.invite does not receive provisioning authority merely from the SOFTWARE_ENGINEER role.

- Akanni Ahmad’s individual expanded authority: IMPLEMENTED IN A LOCAL MIGRATION, LIVE APPLICATION NOT VERIFIED. The 9 September migration conditionally finds exactly one active SOFTWARE_ENGINEER named Akanni Ahmad and grants 18 individual permissions, including user-provisioning and system-management capabilities. It also requires an existing separate CS_MANAGER membership. The latest checked-in live audit predates verification of this migration.

The name mismatch should be resolved before management relies on a person-specific authority statement.

## 8.5 Employee provisioning versus business transaction approval

W

P

C

C

Employee/user provisioning

Content approval

General business transaction approval

These workflows must not share status names, authorities, or assumptions merely because each includes the word “approval.”

# 9. Workspace Architecture and Visibility

## 9.1 Verified global workspace matrix

The following matrix reflects the current checked-in get_my_authorization() mapping, not the intended corrected design.

G

S

M

C

CEO

MANAGEMENT

SALES

MARKETING

SOFTWARE_ENGINEER

The SOFTWARE_ENGINEER mapping conflicts with the repository’s governance rule. The interface-testing permission should expose navigation for inspection without granting general business workspaces. Correcting this requires approval, a deterministic migration, and staged positive/negative tests.

## 9.2 Content & Social navigation mismatch

The Sales & Marketing UI currently shows the Content & Social navigation area only when the user has testing.sales_marketing_interface.view. That permission is granted by role to CEO, Management, and Software Engineer, but not Sales or Marketing. Content & Social data still requires a separate membership.

This creates two independent gates:

- navigation visibility through a staging-only global permission; and

- data authorization through scoped Content & Social membership and RLS.

That separation is secure in principle, but the current role assignments may prevent intended Sales/Marketing Content & Social users from reaching the module through normal navigation. Stakeholders must confirm the intended production discovery model.

# 10. Sales & Marketing Platform

## 10.1 Current structure

The navigation defines 13 areas:

- Home

- Strategy & Planning

- CRM & Accounts

- Sales Execution

- Campaigns

- Content & Social

- Paid Media

- Lifecycle & Customer Growth

- Commerce & Conversion

- Creators & Partnerships

- Analytics & Intelligence

- Commercial Operations

- Settings & Governance

Settings & Governance is currently hidden from the visible-area filter. Sales-specific visibility covers CRM, Sales Execution, and Commerce. Marketing-specific visibility covers Campaigns, Paid Media, Lifecycle, and Partnerships. Shared areas appear when the user can view either Sales or Marketing. Staging interface permission exposes both sets for inspection without creating business authority.

## 10.2 Implemented behavior

- permission-filtered area visibility;

- global and area navigation, searchable submenus, responsive sidebar behavior;

- search across supplied companies, deals, campaigns, tasks, leads, and audit entries;

- dashboard summaries from supplied collections and local component state;

- record inspection;

- deal creation when sales.create is present, using the legacy data adapter;

- task and lead creation in local component state only;

- Content & Social hosting;

- explicit loading, empty, restricted, unavailable, and error states from the legacy data adapter.

## 10.3 Maturity by area

A

C

E

Home/dashboard

CRM & Accounts

Sales Execution

Commerce & Conversion

Campaigns

Paid Media

Lifecycle & Customer Growth

Creators & Partnerships

Analytics & Intelligence

Commercial Operations

Settings & Governance

Content & Social

## 10.4 Module visibility is not action authorization

Seeing a menu item means only that the interface is visible. It does not mean the user can read every underlying row or execute every action. Business action authorization must be separately checked in the UI, server function/domain layer, and RLS. testing.sales_marketing_interface.view is the clearest example: it exposes navigation only.

## 10.5 Current limitations

- Most submenu routes change labels and filtered record views rather than load independent, owned modules.

- Local task and lead state is not durable.

- The legacy tables are empty in the latest live audit and currently lack browser RLS policies.

- Hard-coded task/lead examples and static metrics can appear as operational content; management should treat them as design/demo content, not verified company data.

- Real Sales and Marketing terminology, stages, responsibilities, approvals, and reports have not been validated with accountable users.

# 11. Content & Social Platform

## 11.1 Authorization model

Content & Social is not another global COS role. It has its own scoped membership table:

- Workspace: top-level Content & Social tenant boundary.

- Client: organization/client within a workspace.

- Brand: operating brand within a client.

- Membership: user plus workspace/client/brand scope and a Content & Social role.

Module roles include CS_MANAGER, PLANNER, CONTRIBUTOR, SOCIAL_COMMUNITY, PERFORMANCE_ANALYST, ACCOUNT_BRAND, EXECUTIVE_VIEWER, MODULE_ADMIN, and CLIENT_APPROVER.

Every primary business row carries workspace, client, and brand IDs. Browser queries are filtered to the active scope, and RLS checks membership scope and role.

## 11.2 Workflow architecture

ARCHITECTURE FLOW - Idea -> Brief - Brief -> Content item - Content item -> Platform variant - Platform variant -> Immutable version - Immutable version -> Exact-version approval - Exact-version approval -> Schedule - Schedule -> External manual publication - External manual publication -> Publication evidence - Publication evidence -> Metrics - Metrics -> Performance review

## 11.3 Capability assessment

C

S

W

Workspace/client/brand scope

Ideas

Briefs

Content items

Assignments

Platform variants

Immutable versions

Internal/scoped approval

Public client approval

Scheduling

Publication

Asset library

Community inbox

Social listening

Metrics/performance

Notifications

Audit

Archive/recycle/restore

Settings

## 11.4 What requires staging membership

Live Content & Social data requires an authenticated user with a matching cs_memberships row for the active workspace, client, and brand. The staging migration auto-creates fixed DELabs CS_MANAGER memberships for active CEO, Management, and Software Engineer profiles and tracks those grants separately. This is explicitly staging-only and should not be treated as a production role mapping.

## 11.5 What is not connected externally

There are no direct publishing connectors, social-message ingestion adapters, automated listening feeds, native asset storage/transcoding, external analytics ingestion services, email/push notification services, or third-party workflow webhooks. Launch behavior is intentionally manual or link-based.

## 11.6 Content & Social risks requiring technical work

- Correct the malformed cs_workspaces_member_select and cs_clients_member_select policies through an approved migration.

- Run positive and negative tests for workspace-wide, client-scoped, brand-scoped, and no-membership users.

- Align Content & Social navigation with intended production users rather than the staging interface permission.

- Hide or disable action controls based on module permissions consistently; several operations currently fail after the user clicks rather than being hidden in advance.

- Add explicit permission checks to all client-side action helpers for consistent UX, while retaining RLS as the final boundary.

- Add real database integration tests for RLS, immutable versions, transition triggers, approval token expiry/revocation, and publication proof.

# 12. Database and Backend

## 12.1 Technology and source of truth

- Supabase PostgreSQL 17 is the documented database platform.

- supabase/migrations/ is the authoritative local schema history.

- There are 17 migration files in the current repository.

- Root files supabase_schema.sql, supabase_rls.sql, and supabase_content_social.sql are historical snapshots and must not be used for new changes.

## 12.2 Main domains

D

M

Global identity/RBAC

User provisioning

Content & Social scope

Content workflow

Content operations

Legacy operations

## 12.3 RPCs and privileged functions

- get_my_authorization() returns the active caller’s effective global authorization.

- cs_issue_approval_token(...) issues a short-lived client token to authorized scoped members.

- cs_client_approval(...) validates a token, returns exact versions, records a decision, revokes the token, and appends audit evidence.

- Bootstrap functions exist for initial staging provisioning setup and are service-role only.

- admin-user-provisioning is the only privileged application Edge Function.

## 12.4 Constraints, triggers, and indexes

Verified controls include:

- allowed role and status check constraints;

- unique role/permission keys and profile-permission pairs;

- unique open provisioning request per email;

- provisioning state-consistency checks;

- updated-at triggers;

- Content & Social scope foreign keys and business-number uniqueness;

- immutable content-version trigger;

- lifecycle-transition trigger;

- stale-approval invalidation trigger;

- publication-proof trigger;

- hashed approval-token uniqueness;

- scope, lifecycle, date, status, notification, audit, and foreign-key indexes.

The latest checked-in audit also records outstanding database work: a missing primary key on cylinder_balances, eight then-advised unindexed foreign keys, and legacy domain ownership/RLS design.

# 13. Security Implementation

## 13.1 Implemented controls

- Supabase Auth for passwords and JWT-based sessions.

- Automatic token refresh and session persistence managed by the Supabase client.

- Active-profile requirement before authorization is returned.

- Five-code global role constraint.

- Role plus individual permission calculation inside a security-definer RPC.

- Centralized route guards and permission/workspace checks.

- Content & Social scope membership separated from global RBAC.

- RLS on authorization, provisioning, Content & Social, and legacy tables.

- Service-role isolation in the Edge Function and guarded scripts.

- Origin allowlisting for user-provisioning requests.

- Production build validation rejecting placeholders, secret keys, and service-role JWTs in browser configuration.

- Self-request, self-approval, self-invitation, self-role-change, and self-disable/enable protections.

- Provisioning and Content & Social audit records.

- One-time, hashed, expiring, revocable client approval tokens.

- Development-only demo gating for legacy and Content & Social repositories.

- .env.local is ignored and not tracked.

## 13.2 Outstanding security work

- Correct the global workspace overgrant.

- Correct the two malformed Content & Social scope policies.

- Design explicit RLS policies for each legacy business domain rather than broad authenticated access.

- Run live RLS tests with representative roles/memberships and negative cases.

- Confirm Auth OTP expiry is one hour or less and enable leaked-password protection; the 9 September audit found these settings outstanding.

- Add an explicit Content Security Policy and a referrer policy to reduce approval-token URL leakage.

- Add reconciliation/idempotency for cross-system provisioning operations.

- Review broad execute grants on security-definer RPCs whenever their internal checks change.

- Add monitoring around correlation IDs, provisioning failures, approval-token failures, and unexpected authorization denials.

# 14. Staging Environment

## 14.1 Purpose

Staging exists to validate authentication, authorization, workspace visibility, Content & Social membership, RLS, and real user workflows before production rollout. Several capabilities are explicitly staging/build-only.

## 14.2 Verified staging-only behavior

- testing.sales_marketing_interface.view exposes Sales & Marketing navigation for inspection only.

- The staging Content & Social migration auto-assigns fixed DELabs CS_MANAGER memberships to active CEO, Management, and Software Engineer profiles.

- One-time bootstrap scripts create the initial technical provisioning administrator and initial CEO under exact project-reference and confirmation guards.

- Development fixtures require a development build and VITE_COS_ALLOW_DEMO=true.

## 14.3 Users and data

The current Auth user list is not verified in the repository. The 9 September audit reported:

- five global roles and 24 permissions at that time;

- one Content & Social workspace, one client, one brand, and three memberships;

- no Content & Social business workflow rows;

- empty legacy business tables.

A later 9 September migration targets a single active engineer named Akanni Ahmad, but live application of that migration is not verified here. No repository evidence verifies a current runtime grant for Jeremiah.

## 14.4 Production protections

- Production builds reject missing, placeholder, secret, or service-role browser credentials.

- Demo fallback is disabled in production.

- Supabase migrations and Edge Functions deploy separately from the frontend.

- The seed and bootstrap scripts require exact project references and confirmation values.

- No public signup exists.

# 15. Testing Performed

## 15.1 Current validation run - 21 September 2026

A

T

R

N

TypeScript

Unit/component

Production build

Public browser smoke

Credentialed employee E2E

Git cleanliness after validation

## 15.2 Unit/component coverage areas

- authorization snapshot parsing and fail-closed behavior;

- workspace normalization and named permission checks;

- provisioning role list, error sanitization, CEO/technical separation, and no role-only technical authority;

- remembered-email convenience behavior;

- invitation/recovery token parsing;

- Supabase production environment validation;

- portal database name conversion and error classification;

- Sales & Marketing visibility and non-escalation of interface permission;

- shared sidebar and typography behavior;

- Content & Social permission matrix, lifecycle transitions, exact-version approvals, stale approvals, scheduling, publication proof, search, validation, demo gating, and selected component states.

## 15.3 Test gaps

- No current live database RLS integration suite is committed.

- No five-global-role credential matrix was executed in this run.

- No representative Content & Social membership-scope matrix was executed in this run.

- No end-to-end invitation email, password setup, activation, and first authorization test was executed.

- No automated test proves provisioning compensation/reconciliation after a partial Auth/database failure.

- No test coverage report was generated, so percentage coverage is unknown.

- The repository has no committed CI workflow to run these gates automatically.

# 16. Significant Issues Discovered and Resolved

## 16.1 Public client approval opened login

Problem -> Anonymous client approval links were handled after employee route protection.

Cause -> Approval routing lived inside the authenticated application path.

Resolution -> Approval-token routing moved to AppRouter before employee guards, with canonical and legacy token support.

Current status -> COMPLETED. Public desktop/mobile smoke tests pass with an invalid token and remain outside the employee shell.

## 16.2 Silent demo fallback and stale business records

Problem -> Development data could appear when Supabase was unavailable, risking confusion about what was real.

Cause -> Demo fallback was not consistently gated.

Resolution -> Both legacy and Content & Social fixtures now require a development build plus VITE_COS_ALLOW_DEMO=true; production shows explicit empty/unavailable/unauthorized states.

Current status -> COMPLETED for repository adapters. Static presentation data still exists in workspace components and must be clearly treated as UI content.

## 16.3 Legacy Data API mapping and write errors

Problem -> Legacy PostgreSQL rows and TypeScript models used different naming conventions, and some writes did not reliably surface Supabase errors.

Cause -> Data access was spread through App.tsx.

Resolution -> Routing and the legacy adapter were extracted; recursive snake_case/camelCase conversion, explicit error checks, and optimistic rollback were added.

Current status -> COMPLETED, with legacy RLS still blocking production use.

## 16.4 Migration-history mismatch

Problem -> Eight applied Content & Social migrations were absent locally, and the CEO migration timestamp differed.

Cause -> Local migration history had drifted from the connected project.

Resolution -> The missing files were recovered from live migration history, and the CEO filename was aligned to 20260903083257.

Current status -> COMPLETED through 3 September in the 9 September audit. The later 9 September individual-access migration is not confirmed live by current repository evidence.

## 16.5 Invitation configuration/origin failures

Problem -> Invitation delivery could fail because the application origin or allowed origins were not configured consistently.

Cause -> Redirect/origin assumptions were not sufficiently validated.

Resolution -> The Edge Function now validates COS_APP_ORIGIN and COS_ALLOWED_ORIGINS, returns safe configuration/delivery error codes, and the browser maps them to non-sensitive messages.

Current status -> IMPLEMENTED - REQUIRES STAGING VERIFICATION.

## 16.6 Email scanner consumption of one-time links

Problem -> Automated email scanners can consume a one-time Auth link before the employee uses it.

Cause -> Immediate token exchange on link navigation.

Resolution -> An explicit confirmation page and token parser were added so the token can be exchanged after a person clicks Continue.

Current status -> PARTIAL / NOT VERIFIED END TO END. The current invitation sender still redirects to /auth/complete, not /auth/confirm.

## 16.7 Duplicate/unreachable UI and large application shell

Problem -> Routing, hidden sidebar markup, and unreachable gateway variants made behavior harder to reason about.

Cause -> Earlier design iterations accumulated in the main shell.

Resolution -> Routing and legacy persistence were extracted; unreachable variants and a duplicate hidden Management sidebar were removed; workspace bundles were lazy-loaded.

Current status -> COMPLETED for the identified paths. Large presentation components remain maintainability debt.

# 17. Current Blockers

## 17.1 Technical blockers

#

W

W

O

C

P

1

2

3

4

5

6

## 17.2 Business decisions required

Engineering is additionally blocked from completing business workflows until accountable stakeholders define Sales stages, Marketing processes, approval thresholds, visibility, reports, notifications, escalation, and launch acceptance criteria. These are decisions, not coding assumptions.

# 18. Business Decisions & Stakeholder Input Required

COS cannot be completed correctly by engineering alone. The following 12 decision groups require CEO or delegated management direction.

## 18.1 Sales team input

- Sales process owner and canonical workflow. Who owns the process, and what are the actual stages from lead to cash?

- Lead/account/deal rules. Required fields, qualification, assignment, duplicate handling, stage-entry/exit criteria, loss reasons, and handoffs.

- Quotes, discounts, orders, and exceptions. Which actions require approval, by whom, and at what thresholds?

- Sales reports and terminology. Pipeline, forecast, conversion, margin, activity, win/loss, ageing, and account-health definitions.

## 18.2 Marketing team input

- Campaign workflow. Brief, budget, audience, channel, experiment, launch, optimization, and retrospective responsibilities.

- Content approval model. Who approves internal content, who represents the client, when legal/claims review is required, and what happens after changes/rejection?

- Marketing measures. Required campaign, paid-media, lifecycle, content, partner, and customer metrics; accepted source systems and confidence rules.

- Roles and operational ownership. Who plans, creates, reviews, schedules, publishes, responds, listens, measures, and administers each brand?

## 18.3 Management and CEO input

- Management visibility and delegation. What can Management see across companies, clients, brands, and teams, and who can act on behalf of another approver?

- CEO reports and notifications. Required dashboard measures, frequency, exceptions, escalation channels, and which events require CEO attention.

- External integrations required for launch. CRM, finance/ERP, email/SMS, social networks, Drive/Canva/CapCut, analytics, e-signature, or other systems that must exist before production.

- Production definition and UAT ownership. Which teams must approve the system, what acceptance criteria apply, what data must be migrated, and what launch date/risk tolerance is acceptable?

These inputs must be validated with actual business users before engineering encodes business rules.

# 19. Stakeholder Validation Plan

- CEO direction session - confirm scope, priorities, approval principles, reporting expectations, and production definition.

- Sales lead workshop - map the real lead-to-order process, required data, decision points, and terminology.

- Marketing lead workshop - map campaigns, content, channel operations, approvals, and measurement.

- Management workshop - define cross-company visibility, escalation, dashboards, and delegated authority.

- Engineering/security review - translate approved rules into entities, permissions, RLS, server checks, audits, and tests.

- Staging configuration - create approved representative users and scoped memberships; load controlled non-production data.

- Role-based UAT - Sales, Marketing, Management, CEO, and approved technical users perform real scenarios.

- Feedback collection - log defects separately from requirement changes and training issues.

- Requirement refinement and approval - obtain named stakeholder sign-off before material schema/permission changes.

- Implementation and regression - deliver one owned workflow at a time with positive and negative tests.

- Readiness review - verify security, operations, monitoring, rollback, support, and data migration.

Actual Sales and Marketing users should interact with staging before production. Their goal is to prove that COS reflects the company’s real operating process rather than an engineering interpretation of menu labels.

# 20. Current Development Priorities

## NOW

- Obtain approval to correct the SOFTWARE_ENGINEER workspace mapping.

- Obtain approval to correct the two Content & Social scope-selection policies.

- Compare staging’s applied migrations, Edge Function version, Auth settings, and frontend commit with the repository.

- Run a fresh invitation/password/activation/authorization journey.

- Run five-role and representative Content & Social membership tests.

- Resolve intended Content & Social navigation for Sales and Marketing users.

- Conduct Sales, Marketing, Management, and CEO workflow discovery sessions.

- Clearly label or suppress static example metrics in stakeholder demonstrations.

## NEXT

- Select the first real business workflow and give it a feature-owned model, service/repository, permissions, RLS, audits, and tests.

- Implement approved transaction approval thresholds and rejection/escalation behavior.

- Complete the user lifecycle UI for resend, edit, role change, disable, and enable where management approves.

- Add provisioning idempotency/reconciliation.

- Add automated notification generation and delivery for approved events.

- Build approved management and CEO reporting from real data definitions.

- Establish CI for TypeScript, unit tests, build, and safe browser smoke tests.

- Add live database integration/RLS tests.

## LATER

- Direct social publishing and connected community/listening feeds.

- CRM/ERP/finance/e-signature and other approved integrations.

- Advanced attribution, workflow automation, native asset/media processing, and semantic search.

- Production data migration, operational monitoring, support runbooks, and deployment automation.

- Mobile application only if a validated need justifies a separate product; responsive web support already exists.

# 21. Production Readiness

A

C

R

Authentication

Global authorization

Database security

User provisioning

Sales workflows

Marketing workflows

Content & Social

Management

Business approvals

Reporting

Notifications

External integrations

Automated testing

Monitoring/operations

Deployment

Documentation

Overall production conclusion: COS is not production-ready as a complete business operating system. Selected foundations are strong enough for controlled staging validation and focused continuation.

# 22. Recommended Stakeholder Meetings

G

P

W

CEO

Sales Lead

Marketing Lead

Management

Sales Team

Marketing Team

Engineering/Security

# 23. High-Level Development Change Log

D

V

R

S

13 Aug 2026

21-25 Aug 2026

26 Aug 2026

26-27 Aug 2026

1 Sep 2026

3 Sep 2026

9 Sep 2026

9 Sep 2026

10 Sep 2026

18 Sep 2026

19 Sep 2026

# 24. Git and Development State

- Current branch: main

- Current local commit: bfa473f - “UI/UX upgrade 1.”

- Working tree: clean before and after validation; no uncommitted work.

- Upstream: origin/main

- Divergence: local is behind by one commit and ahead by zero.

- Remote-only commit in existing tracking data: 57f2aae dated 19 September 2026 - “UI/UX upgrade 2.” It adds SurfaceMotion components/tests and updates major workspace UI files.

- Recent local changes: UI refresh across authentication, identity gateway, design system, Sales & Marketing, Management, provisioning, and Content & Social surfaces.

- Migration discrepancy: migration history was reconciled through 3 September in the 9 September audit. Live application of 20260909170533_grant_akanni_ahmad_expanded_individual_access.sql is not verified in checked-in evidence.

- Staging/local alignment: cannot be declared current until the frontend commit, migration list, Edge Function version, Auth settings, and approved origins are compared directly in staging.

- Deployment difference risk: frontend deployment, database migrations, and Edge Function deployment are separate manual activities. A successful frontend build does not prove the backend is aligned.

# 25. Risk Register

R

I

C

O

S

Unvalidated business requirements

SOFTWARE_ENGINEER workspace overgrant

Malformed CS membership policies

Legacy tables lack policies/ownership

Provisioning partial failure

Invitation link route mismatch

Static/demo data mistaken for real data

Incomplete role/RLS E2E coverage

Migration/deployment drift

Missing security headers/Auth hardening

No CI/CD or full observability

External integrations absent

Production data migration undefined

# 26. Questions Requiring CEO Direction

- Which business workflow should COS make operational first after security blockers are corrected?

- Which transactions require CEO approval?

- Should every discount require approval, or only discounts above a threshold?

- Who may approve on behalf of Management or the CEO, and under what delegation conditions?

- What should Management be able to see across companies, clients, brands, and teams?

- Which reports and exception alerts must the CEO receive, and how often?

- Who is the accountable Sales process owner?

- Who is the accountable Marketing process owner?

- Who approves marketing content internally, and who may approve on behalf of a client?

- What must happen after a business transaction or content item is rejected?

- Which events require notification, by which channel, and with what escalation deadline?

- Which external integrations are mandatory before launch, and which may remain manual temporarily?

- Which teams and named roles must participate in UAT?

- What production data must be migrated, and who owns its quality?

- What objective criteria define “ready for production”?

- Is the current person-specific technical authority correct, and should any additional individual receive it?

- Should Content & Social be discoverable by Sales and Marketing members in production, independent of the staging interface permission?

- Is one CEO account permitted, or may multiple CEO-role profiles be provisioned under the normal workflow?

# 27. CEO Meeting Agenda / Discussion Points

- Progress achieved: identity, authorization, provisioning, Content & Social, testing, and deployment safeguards.

- Current system state: strong foundations; incomplete business operations.

- Major technical changes since August.

- Known authorization and RLS blockers.

- Sales workflow validation required.

- Marketing and Content & Social workflow validation required.

- Management reporting and visibility requirements.

- CEO approval, delegation, and notification decisions.

- Named technical authority and staging user review.

- Selection of the next owned transactional module.

- Controlled UAT process and responsible participants.

- Production-readiness criteria, integration scope, and launch expectations.

# 28. Final Executive Status

## What is working

- Authenticated entry, session restoration, protected routes, and fail-closed authorization states.

- Five-role RBAC, individual permission support, and centralized authorization snapshots.

- Server-only governed user provisioning architecture with CEO/technical separation and audit evidence.

- Permission-filtered workspace navigation.

- A substantial Content & Social model, UI, repository, schema, RLS design, exact-version approval process, manual publishing proof, and audit stream.

- Development-only fixture controls, environment validation, unit/component tests, public browser smoke tests, and production build.

## What is being built or refined

- Workspace presentation and UI motion/design.

- Staging visibility and user-access configuration.

- Operational hardening of provisioning and deployment.

- The transition from broad Sales/Marketing/Management shells to feature-owned workflows.

## What needs validation

- Every global role and representative Content & Social membership scope.

- Invitation, password setup, activation, and first authorization.

- Real Sales and Marketing workflows with actual users.

- Management reports, visibility, approvals, and escalation.

- Staging/frontend/database/Edge Function alignment.

## What is blocked

- Correct global workspace authorization.

- Reliable Content & Social workspace/client selection.

- Safe production use of legacy business tables.

- Production sign-off without credentialed UAT and live RLS tests.

## Decisions needed now

- Approve the two security corrections.

- Name the Sales, Marketing, Management, and UAT process owners.

- Define approval thresholds, delegation, reporting, notifications, integrations, and production acceptance criteria.

- Select the first real business workflow for end-to-end implementation.

## Immediate next steps

- CEO decision meeting.

- Approved authorization/RLS correction plan.

- Staging alignment check and controlled role/membership test matrix.

- Sales and Marketing workflow workshops.

- One prioritized transactional feature implemented with owned data, RLS, audit, and regression tests.

# Appendix A - Primary Repository Evidence

- README.md

- AGENTS.md

- docs/architecture/*

- docs/modules/*

- docs/security/overview.md

- docs/audit/2026-09-09-codebase-audit.md

- src/app/AppRouter.tsx

- src/auth/*

- src/components/IdentityGateway.tsx

- src/components/UserProvisioningPage.tsx

- src/components/SalesMarketingPlatform.tsx

- src/components/ManagementPlatform.tsx

- src/navigation/*

- src/content-social/*

- src/app/usePortalData.ts

- src/config/supabaseEnvironment.ts

- supabase/migrations/*

- supabase/functions/admin-user-provisioning/index.ts

- e2e/*

- package.json, vite.config.ts, playwright.config.ts, vercel.json

- Git status and history through local bfa473f, with existing remote-tracking origin/main at 57f2aae

# Appendix B - Claims Not Verified in the Current Repository

- Current live Auth user list and exact active user count.

- Current live application of the 9 September Akanni Ahmad individual-access migration.

- Any individual provisioning authority for Jeremiah.

- Current deployed frontend commit, Edge Function revision, or complete live migration list.

- End-to-end use of /auth/confirm by invitation emails.

- Current Supabase Auth OTP/leaked-password settings after the 9 September audit.

- Successful live RLS behavior for every role and Content & Social membership scope.

- Production business data, production integrations, or production operational monitoring.

- Final Sales, Marketing, Management, and CEO business rules.